FakturaPass — ADR Seed and Remaining TBD Register

Purpose

Make unresolved decisions explicit so an AI never converts an assumption into production behavior. These items do not block Release A unless marked A.

Approved seed decisions

ADR-0001 — Architecture: modular TypeScript/Next.js application + separate durable worker + isolated Java invoice-engine adapter; PostgreSQL as transactional system of record.

ADR-0002 — Canonical values: invoice v1 contract; decimal strings at boundaries; deterministic decimal arithmetic; no binary floating point for money.

ADR-0003 — Persistence: immutable invoice revisions, generated artifacts and validation/evidence provenance; corrections create new revisions.

ADR-0004 — Jobs: PostgreSQL-backed durable queue/outbox initially; idempotent leased workers and dedupe keys.

ADR-0005 — Compliance: Germany first, XRechnung UBL 3.0.2 baseline, exact validator/rule configuration pinned and recorded; recipient rules separate from official rules.

ADR-0006 — Security: server-derived tenant authorization; production identity bought from established OIDC provider, no custom password system.

ADR-0007 — Product boundary: no tax-treatment inference, no recipient-acceptance guarantee, unsupported cases blocked.

ADR-0008 — Release A: local/synthetic technical demonstrator; no live transport/billing/production credentials.

Open TBDs

TBD-001 Production OIDC provider. Owner: technical/product. Blocks: Release B/C. Selection criteria: MFA, EU processing/DPA, enterprise federation path, service/API identity compatibility, audit/admin controls.

TBD-002 Production hosting/runtime provider and Germany/EU region. Blocks: Release B/C. Must satisfy worker/Java runtime, managed Postgres, secrets/IAM, backups, monitoring, DPA/subprocessors.

TBD-003 Production object storage provider/region. Blocks B/C. Private objects, versioning, lifecycle, encryption, signed download support, auditability.

TBD-004 Transactional email provider and exact delivery semantics. Blocks any email delivery. Email provider acceptance is transport evidence only, not recipient invoice acceptance.

TBD-005 Billing provider/pricing/packages. Blocks commercial self-serve billing, not paid manual pilot invoicing.

TBD-006 First real customer input mapping. Blocks paid production pilot. Resolve from anonymized export and mapping tests; do not generalize from hypothetical fields.

TBD-007 First real recipient profile(s). Blocks recipient-specific production claim. Resolve from traceable recipient/customer instructions and test cases.

TBD-008 Customer-data retention periods, deletion/export terms and contractual/legal basis. Blocks real customer production data. Architecture supports policy but duration must be decided/reviewed.

TBD-009 Pilot transport channel. Blocks live sending. Select only based on committed customer/recipient route; Peppol requires certified partner path.

TBD-010 Supported reduced VAT fixture/cases. Blocks claiming mixed reduced-rate support until domain-reviewed official fixtures pass.

TBD-011 Credit-note/correction workflow. Blocks automated correction of issued invoices until document type/linkage/business process is specified/tested.

TBD-012 ZUGFeRD exact profile/version/library. Blocks ZUGFeRD promise. Must include PDF/A-3 and embedded XML consistency validation.

TBD-013 Production RPO/RTO and support SLA. Blocks commercial production launch.

TBD-014 External security reviewer and review scope. Blocks Release C production readiness.

TBD-015 Legal/compliance wording/DPA/subprocessor set. Blocks production contracting/marketing claims.

Decision rule

When a TBD is unresolved, Release A uses a local/synthetic adapter or explicitly blocks the relevant feature. An AI must not select paid vendors, invent legal/retention terms, enable unsupported tax cases or claim recipient behavior to remove a TBD.

How to close a TBD

Record: decision, owner, evidence, chosen option, rejected alternatives, effective release, migration/reversal implications and date. Create an ADR when the decision changes architecture/public behavior/compliance/security. Update affected normative specification and fixture tests in the same change.

Customer validation status

The current validation tracker remains the source of commercial evidence. Empty/zero counters are not defects in the build specification; they mean market evidence is not yet collected. Release A may proceed in parallel. Release B/C gates still require the evidence specified in the Product Requirements and Development Plan.