FakturaPass — Operations, Security and Delivery Runbook

Scope

This document defines the minimum operational contract for Release A and the gates that must be completed before paid pilot/production. Provider names may remain TBD until a purchase/deployment decision, but security/behavioral requirements are not optional.

1. Local development baseline

Required toolchain: Docker/Compose-compatible runtime, Node LTS pinned in repository, package manager pinned in packageManager field/lockfile, Java runtime pinned for invoice engine, PostgreSQL container.

One command should start dependencies and application in development (for example make dev or equivalent); one command runs the full verification suite (for example make verify). Exact commands must be documented in repository README and work from a clean clone.

Local topology

web/API -> PostgreSQL

worker -> PostgreSQL + invoice-engine

invoice-engine -> pinned offline validator configuration

object storage: local S3-compatible service or filesystem adapter with identical object/hash semantics; production adapter remains replaceable.

No cloud account is required for Release A.

Environment variables

Only configuration/secrets, never business defaults. Provide .env.example with safe placeholders. Required categories: DATABASE_URL, object-store endpoint/bucket/credentials for local adapter, identity/dev-auth mode, invoice-engine URL, validator/rule manifest location, application base URL, log level. Never commit real secrets.

2. CI pipeline

Every pull request must run:

• dependency install from lockfiles only

• formatting check

• lint

• TypeScript typecheck

• unit tests

• database migration from empty database

• integration tests using PostgreSQL + invoice-engine containers

• fixture/golden tests

• API contract validation

• build web/worker/engine artifacts

• dependency/license/security scan with documented severity policy

Main branch additionally builds immutable container images with commit SHA/digest and publishes only after tests pass. Production deploy is out of Release A.

3. Database migrations

Forward-only numbered migrations committed to source. CI proves an empty database can reach head. Destructive production migrations require expand/migrate/contract strategy and backup/rollback plan. Application startup must not silently auto-create/change schema outside migrations.

4. Logging/redaction

Structured JSON logs. Required fields where applicable: timestamp, level, service, environment, requestId/traceId, tenantId pseudonymous/opaque, actor subject hash/opaque ID, operation, resource type/opaque ID, job ID, stable error code, duration.

Never log invoice payloads, XML contents, bank details, access tokens, secrets, raw email addresses unless explicitly approved/redacted, or full validation documents. Findings may log stable codes and paths but not sensitive values by default.

5. Metrics/health

Release A: request count/latency/error rate, job queue depth/age/retries, validation/generation duration and failures, DB pool health, invoice-engine readiness, artifact/hash mismatch count. Health endpoints expose no secrets/customer data. Production alert thresholds are defined before Release B/C.

6. Security baseline

• OIDC provider for production; do not implement password authentication.

• MFA requirement for admin/support where provider supports it.

• server-derived tenant authorization on API, DB query, download and background job boundaries.

• object storage private by default; downloads through authenticated endpoint or short-lived signed URL only after authorization.

• API keys stored hashed where applicable; display secret once; support rotation/revocation/scopes.

• CSRF/session protections appropriate to chosen auth architecture; secure/HttpOnly/SameSite cookies if cookies are used.

• TLS required outside local development.

• content-type/size limits on uploads and attachments; treat XML/CSV/JSON as untrusted input.

• no XML external entity/network expansion; harden parser against XXE/entity bombs.

• dependency and container scanning; pin base images/dependencies; produce SBOM for production builds.

• audit sensitive admin/approval/access changes.

7. Tenant isolation test contract

Automated integration tests create Tenant A and B. For every tenant-owned endpoint/resource type, attempt read/update/download using B’s identity and A’s opaque IDs. Expected result: denied without disclosing protected content. Background jobs must include tenant context and re-derive/verify resource ownership when loading records.

8. Object/evidence storage

Persist source, generated XML and evidence objects with immutable/versioned keys and SHA-256. Database stores key/version/hash; downloading recomputes/verifies hash where practical. Never overwrite a semantic artifact in place. Temporary uploads use separate prefix/bucket and explicit lifecycle.

9. Backup/restore — production gate

Before Release C: automated database backups, object-store versioning/backups as selected, documented RPO/RTO, encrypted storage, access controls, and at least one successful restore drill into isolated environment with recorded evidence. Release A local environment does not claim backup guarantees.

10. Retention/GDPR/data lifecycle

Release A synthetic fixtures may be retained with repository history. Real customer data requires a production/pilot retention policy before ingestion. Until product/legal decision, retention durations are TBD and MUST NOT be invented by code. Architecture must support: tenant export, per-artifact retention metadata, deletion workflow, legal/contractual hold flag if later required, audit of deletion requests, and separation of immutable compliance evidence from arbitrary indefinite retention claims.

Before Release B document lawful basis/roles, DPA/subprocessors, hosting regions, support access, incident contacts and customer deletion/export terms with appropriate legal review.

11. Incident response — production gate

Define severity levels, security/contact channel, containment steps, credential rotation, tenant impact analysis, evidence preservation, notification/legal review and post-incident corrective actions. Do not put sensitive incident details in ordinary customer-visible logs.

12. Deployment requirements

Release A: local Compose only is sufficient.

Release B/C provider selection criteria: EU/Germany region availability; managed PostgreSQL; private object storage; container/worker support for persistent Java process; encrypted backups; IAM/secrets management; audit logs; DPA/subprocessor transparency; monitoring integration. Record final choices as ADRs. Do not let an AI select paid providers purely from convenience.

13. Release environments

LOCAL/TEST: synthetic fixtures; no production credentials.

SANDBOX/PILOT: isolated credentials/data; explicit customer authorization; no assumption of production acceptance.

PRODUCTION: separate credentials/database/storage, change control, backups/alerts/support procedures.

Never share secrets or object namespaces across environments.

14. ADR/TBD process

Create docs/adr/NNNN-title.md for decisions changing architecture, supported behavior, compliance baseline, persistence/auth/provider choices or public API semantics. ADR fields: Status, Context, Decision, Alternatives, Consequences, Reversal trigger, Date/owner.

Maintain docs/TBD.md. Each TBD has ID, question, why it matters, owner, blocking release, default behavior until resolved. Default behavior for unresolved business/compliance question is safe/blocking behavior, not inference.

Seed ADRs to create with repository

ADR-0001 modular monolith + separate worker/invoice engine

ADR-0002 canonical invoice v1 and decimal strings

ADR-0003 PostgreSQL durable jobs/outbox

ADR-0004 deterministic immutable revisions/artifacts/evidence

ADR-0005 XRechnung UBL first and pinned KoSIT validation

ADR-0006 production identity provider TBD; no custom passwords

ADR-0007 production hosting/object-store/billing/email vendors TBD and gated after validation

15. Production readiness checklist

Identity/MFA; tenant isolation test suite; secret rotation; backup restore drill; object retention/deletion/export; monitoring/alerts; incident runbook; security review; dependency/SBOM review; DPA/subprocessors; support access auditing; rate limits/abuse controls; customer-facing status/support process; billing reconciliation; delivery retry/reconciliation semantics; disaster recovery test; runbook owner.

16. Release A completion evidence

Store CI output/artifact hashes, fixture results and dependency manifest for each release tag. A reproducible local demo is the deliverable; do not represent it as production-ready until the later gates are closed.